This is the most important question you could ask. Most federated agent systems fail not because of technology but because they are built in the wrong order. If you try to start with a cognitive swarm you will create an unmaintainable science project.

What experienced AI platform architects do instead is build this in 6 maturity phases, where each phase produces a working system and prepares the next layer.

This is the actual production build sequence I would use if I were leading this project.

# The Correct Build Order (Production Path)

You are building toward:

Federated Cognitive Swarm

But you start with:

Reliable Data Access + Deterministic Execution

Not AI first.

Order:

Phase 1 — Data foundation
Phase 2 — Agency agents
Phase 3 — MCP federation
Phase 4 — LangGraph controller
Phase 5 — Entity resolution
Phase 6 — Cognitive swarm layer

This avoids 90% of failure patterns.

# Phase 1 — Data Foundation (DO THIS FIRST)

Goal:

Make agency data safely queryable.

No AI yet.

Deliverable:

Each agency exposes:

API → Database

Architecture:

IDHW DB → IDHW API
IDJC DB → IDJC API
IDOC DB → IDOC API

Build:

Simple FastAPI services.

Example:

@app.get("/children")

def get_children():

    return db.query(children)

Requirements:

Standard ID column
Parent relationship column
Status fields
Join key field

Do NOT build AI yet.

Success criteria:

You can manually query:

GET /children?placement=foster

If this isn't clean, AI fails later.

# Phase 2 — Agency Intelligence Agents

Now wrap APIs with agent logic.

Goal:

Each agency can answer domain questions.

Architecture:

IDHW Agent

Tools:

get foster children
get parent relationships
aggregate counts

Agent pattern:

LLM
+
Tool layer
+
Domain instructions

Example:

idhw_agent = Agent(

role="Foster care analyst",

tools=[

get_foster_children,

get_parents

]
)

Now each agency can answer:

"How many foster children?"

Success criteria:

Each agency answers its own questions.

Still no federation.

# Phase 3 — MCP Federation Layer

Now connect agencies.

Goal:

Standardize discovery and execution.

Add:

MCP registry:

List available agents
List capabilities
Route queries

Architecture:

Controller
    |
MCP Registry
    |
IDHW IDJC IDOC

Deliverables:

Capability endpoint:

GET /capabilities

Execution endpoint:

POST /execute

Success criteria:

Controller can call:

IDHW.execute()
IDOC.execute()

Now system is federated.

Still deterministic.

# Phase 4 — LangGraph Controller (FIRST REAL AI)

Now add reasoning.

Goal:

Controller decides:

Which agencies needed.

Architecture:

Question
   |
Planner Agent
   |
Execution Agent
   |
Answer

Graph:

Question → Planner → Executor → Answer

Planner prompt:

Available agencies:

IDHW foster data
IDJC juvenile detention
IDOC prison

Which agencies needed?

Example output:

IDHW
IDOC

Executor calls both.

Success criteria:

Controller answers:

"How many foster kids have incarcerated parents?"

System now works end-to-end.

This is your first production milestone.

Stop here and stabilize.

# Phase 5 — Entity Resolution Layer (First Hard Problem)

Now solve:

Cross agency matching.

Add:

Entity Resolution Agent.

Goal:

Match parents across agencies.

Add join keys:

DOB hash
Name hash
Relationship hash

Architecture:

IDHW parent hashes
        |
Entity Agent
        |
IDOC person hashes

Match algorithm:

Exact hash match

OR

Similarity scoring

Add confidence threshold:

Only matches > .9 allowed

Success criteria:

System matches parents reliably.

This is where most value appears.

# Phase 6 — Policy Layer

Now add governance.

Add:

Policy Agent before execution.

Architecture:

Question
   |
Policy Agent
   |
Planner

Example rules:

Allow:

Aggregate counts

Deny:

Return identities

Example policy check:

{
 "query":"list incarcerated parents",
 "decision":"DENY"
}

Success criteria:

System refuses unsafe queries.

Now it becomes deployable.

# Phase 7 — Explanation Layer

Add explainability.

Goal:

Government users trust results.

Add Explanation Agent.

Output:

Answer

Data sources used

Match logic

Confidence score

Success criteria:

Every answer explains itself.

This is required for leadership adoption.

# Phase 8 — Ontology Layer

Now scale semantics.

Goal:

System understands meaning differences.

Example:

Parent = guardian = legal custodian.

Add:

Shared ontology file.

Example:

{
 "parent":

 ["guardian","father","mother"]
}

Now planner reasons semantically.

Success criteria:

System handles language variation.

# Phase 9 — Memory Layer

Add learning.

Goal:

Avoid redoing work.

Add:

Entity match memory.

Query memory.

Architecture:

Redis → recent queries

Vector DB → semantic memory

Graph memory → relationships

Success criteria:

Queries get faster.

Matches improve.

# Phase 10 — Cognitive Swarm Layer

Now you add dynamic agents.

Goal:

System decomposes problems automatically.

Add:

Decomposition agent.

Task spawning.

Architecture:

Question
   |
Intent Agent
   |
Task Generator
   |
Dynamic Task Agents
   |
Fusion

Now system becomes cognitive.

This is the final phase.

# The Real Production Milestones

What success looks like:

Milestone 1:

Agencies expose APIs.

Milestone 2:

Agency agents work.

Milestone 3:

Federated queries work.

Milestone 4:

Entity matches work.

Milestone 5:

Policy enforcement works.

Milestone 6:

Explanations work.

Milestone 7:

Dynamic planning works.

Anything beyond is optimization.

# What NOT To Do (common failure pattern)

Do NOT start with:

Ontology
Memory
Dynamic swarms
Knowledge graphs

This leads to:

Endless complexity.

Build this order instead:

Data → Agents → Federation → Planning → Matching → Governance → Intelligence

# Realistic Timeline (small team)

Typical schedule:

Phase 1–3:

4–6 weeks.

Phase 4:

2–3 weeks.

Phase 5:

4–8 weeks.

Phase 6–7:

3–4 weeks.

Phase 8–10:

6–10 weeks.

Total:

4–6 months for strong production system.

Faster with focused team.

# What I Would Build First (exact order)

If I personally started Monday:

Week 1–2:

Agency APIs.

Week 3:

Agency agents.

Week 4:

MCP federation.

Week 5:

LangGraph controller.

Week 6:

Cross agency query working.

That alone delivers major value.

Then iterate.

# The Single Most Important Design Rule

Always build:

Deterministic system first.

Then add AI.

Meaning:

Bad order:

AI → tools → data

Good order:

Data → tools → agents → AI reasoning

This keeps system stable.

# The True Architecture Secret

The real trick is:

Agents should orchestrate capabilities, not data.

Controller should ask:

Which agency can answer this?

Not:

Give me all data.

This keeps agencies comfortable participating.

Which is critical in government.