Your MVP should be the smallest possible federated agent system that proves cross-agency intelligence works. Not cognitive swarms, not ontology, not memory. Just the minimum that answers:

"Can we reliably answer cross-agency questions?"

If you get this right, everything else becomes incremental.

This MVP should take 3–4 weeks, not months.

# MVP Goal

Build a working system that can answer:

"How many foster children have parents in prison?"

Using:

IDHW data
IDOC data
LangGraph controller
Simple MCP routing

Nothing else.

If this works → you have proof of architecture.

# MVP Architecture (Minimal Viable Federation)

This is all you need:

User Question
                     |
              Controller Agent
              (LangGraph)
                     |
        ----------------------------
        |                          |
    IDHW Agent                IDOC Agent
        |                          |
     IDHW DB                   IDOC DB

Remove for MVP:

IDJC (add later)
Entity ML matching
Ontology
Memory
Policy engine
Cognitive agents

Keep it simple.

# MVP Components (Only 5 pieces)

You only build:

1 IDHW Agent API
2 IDOC Agent API
3 MCP Router
4 LangGraph Controller
5 Simple Join Logic

That’s it.

# MVP Folder Structure

Keep this small:

mvp_swarm/

controller/
    graph.py
    executor.py

agents/

    idhw/
        api.py
        queries.py

    idoc/
        api.py
        queries.py

mcp/
    router.py

shared/
    schemas.py

Avoid overengineering.

# MVP Data Assumption

Assume both tables contain:

IDHW:

child_id
parent_id
placement

IDOC:

person_id
incarceration_status

Join key:

parent_id == person_id

No entity resolution yet.

Just prove pipeline works.

# Step 1 — Build IDHW Agent (2 days)

Simple FastAPI service.

from fastapi import FastAPI

app = FastAPI()

@app.get("/foster_parent_ids")

def foster_parent_ids():

    return {

        "parent_ids":[

            "P100",
            "P200",
            "P350"

        ]
    }

Real version queries DB.

That’s enough.

# Step 2 — Build IDOC Agent (2 days)

Simple API:

@app.post("/count_incarcerated")

def count(data:dict):

    parent_ids = data["parent_ids"]

    count = db.query("""

        SELECT COUNT(*)

        FROM offenders

        WHERE person_id IN (...)

    """)

    return {

        "count":count
    }

Now agencies are callable.

# Step 3 — MCP Router (1 day)

Just a simple HTTP client.

mcp/router.py:

import requests

class MCPRouter:

    def get_idhw_parents(self):

        return requests.get(

        "http://idhw:8000/foster_parent_ids"

        ).json()

    def get_idoc_count(

        self,
        parent_ids

    ):

        return requests.post(

        "http://idoc:8001/count_incarcerated",

        json={

            "parent_ids":parent_ids

        }

        ).json()

This is enough MCP for MVP.

Do NOT build registry yet.

# Step 4 — LangGraph Controller (3 days)

Very small graph.

controller/graph.py:

from langgraph.graph import StateGraph

from executor import run_query

class State(dict):
    pass

graph = StateGraph(State)

graph.add_node(

    "execute",

    run_query

)

graph.set_entry_point(

    "execute"

)

controller = graph.compile()

Minimal.

# Step 5 — Execution Logic (2 days)

controller/executor.py:

from mcp.router import MCPRouter

router = MCPRouter()

def run_query(state):

    question = state["question"]

    parents = router.get_idhw_parents()

    parent_ids = parents["parent_ids"]

    result = router.get_idoc_count(

        parent_ids

    )

    return {

        "answer":

        f"{result['count']} foster children have incarcerated parents"
    }

Now you have cross-agency intelligence.

# Step 6 — Run MVP Query

Main:

result = controller.invoke(

    {

        "question":

        "How many foster kids have parents in prison?"

    }

)

print(result["answer"])

You now have:

A working federated AI query system.

This is your proof point.

# MVP Security Addition (1 day)

Add hash join.

Instead of parent_id:

Use:

import hashlib

def hash_id(id):

    return hashlib.sha256(

        id.encode()

    ).hexdigest()

IDHW returns:

parent_hash

IDOC matches:

person_hash

Now privacy improved.

Still MVP.

# MVP Production Hardening (Optional small upgrades)

Add:

Timeouts:

requests.get(
 url,
 timeout=5
)

Retry:

for i in range(3):
    try:
        call()
        break

Logging:

print("Calling IDHW")

Enough for MVP.

# MVP Deliverables (What success looks like)

At MVP completion you should have:

Working API per agency

Controller answering:

"How many foster kids have incarcerated parents?"

Basic join logic

Container deployment

That is enough to justify phase 2.

# What MVP Proves

It proves:

Federation works

Agencies can remain separate

AI can orchestrate queries

Architecture is viable

Leadership can see value

This is the real purpose.

Not perfection.

# What You Add Immediately After MVP

Only after MVP works:

Add:

IDJC

Add planner agent.

Add explanation.

Add policy.

Add entity resolution.

In that order.

# MVP Anti-Patterns (avoid these)

Do NOT add:

Vector DB
Knowledge graph
Complex ontology
Multi agent debate
Semantic memory
Dynamic swarms

Those kill MVP timelines.

Your MVP should be boring.

Boring is good.

# Realistic MVP Build Schedule

If focused:

Week 1:

Agency APIs.

Week 2:

Controller + routing.

Week 3:

Cross agency query working.

Week 4:

Security + demo prep.

That’s realistic.

# MVP Success Definition (important)

You are successful when:

System answers 3–5 cross agency questions.

Example:

How many foster kids have incarcerated parents?

How many incarcerated individuals have minor children?

How many foster youth entered juvenile detention?

Those prove federation works.

# The Smart MVP Extension (what I recommend)

Add just one more query:

"How many incarcerated individuals have children in foster care?"

This proves:

Bidirectional reasoning.

Now your system is credible.

# The Real MVP Philosophy

Your MVP is not:

AI swarm.

Your MVP is:

Federated intelligence proof.

Everything else builds on that.